# 2020/21-2025/26 Highway Bridge Program

## See the appropriate FTIP/FSTIP for current funding commitments. This listing includes projects that should be individually listed in the FTIP/FSTIP. (Line item projects only)

10/24/2022, 2:30 PM

## Notes:

1. The purpose of this list is to show which projects being advanced by local agencies have met the eligibility requirements of the federal Highway Bridge Program and have been prioritized for funding by the Department in cooperation with local agencies for funding.
2. Please see the Local Assistance web site for the most current listings: <http://www.dot.ca.gov/hq/LocalPrograms/hbrr99/HBP_FSTIP.html>
3. Contractual funding levels are determined at time of federal authorization/obligation for given phase of work. For details see Chapter 3 of the Local Assistance Procedures Manual.
4. For FTIP/FSTIP purposes, Federal Highway Bridge Program (HBP) funding constraint is managed by Caltrans.
5. Prop 1B bond funds (Local Seismic Safety Retrofit Program (LSSRP)) used for matching federal funds are also managed by Caltrans.
6. Financial constraint of LOCAL matching funds (including regional STIP funds) and LOCAL Advance Construction (AC) is the responsibility of the MPOs and their local agencies.
7. Some projects show that they are programmed using State STP funds. These funds are HBP funds transferred to the STP for bridge work that is not ordinarily eligible for HBP funds. See the HB Program Guidelines for details. Do not confuse these STP funds with Regional STP funds.
8. Corrections to this report should be addressed to the District Local Assistance Engineer: <http://www.dot.ca.gov/hq/LocalPrograms/dlae.htm>

## Note id: 12

Responsible Agency

Prior 20/21 21/22 22/23 23/24 24/25 25/26 Beyond Total

Tulare County BRIDGE NO. 46C0208, AVE 364 OVER COTTONWOOD CREEK, 0.2 MI W SR 245. Replace 1 Lane Bridge with 2 Lane Bridge. Toll Credits programmed for PE, R/W & CON.

Fed Proj: BRLO-5946(108)

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| PE | 600,000 |  |  |  |  |  |  |  | 600,000 |
| R/W | 20,000 |  |  |  |  |  |  |  | 20,000 |
| CON |  | 1,918,518 |  | 220,000 |  |  |  |  | 2,138,518 |
| Total | 620,000 | 1,918,518 |  | 220,000 |  |  |  |  | 2,758,518 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 620,000 |  | 1,918,518 | 220,000 |  |  |  |  | 2,758,518 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  | 1,918,518 | -1,918,518 |  |  |  |  |  |  |
| Total | 620,000 | 1,918,518 |  | 220,000 |  |  |  |  | 2,758,518 |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 600,000 |  |  |  |  |  |  |  | 600,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 600,000 |  |  |  |  |  |  |  | 600,000 |

Phase Funding Details:

Proj id

Funds Src

Phase

Prior

20/21

21/22

22/23

23/24

24/25

25/26

Beyond

Total

#### 3591 HBP

Local Match

#### PE 50,000

50,000

Fed. Reimb. Rate: 100.00% 9/27/2018 Kirk Anderson: Add PE funds as requested in September 2018 Survey.

Total: 50,000

#### 3591 HBP

Local Match

#### PE 317,000

317,000

Fed. Reimb. Rate: 100.00% 9/27/2013 Kirk Anderson: Not ready to ad within 6 months. PE funds moved from FFY 12/13 to 13/14. As requested in September 2013 Survey.

10/23/2013 Tom Glaski: And Increase By $317,000 to $500,000

Total: 317,000

#### 3591 HBP

Local Match

#### PE 52,000

52,000

Fed. Reimb. Rate: 100.00% 4/23/2012 Tom Glaski: Minimal 6A application submitted to enter project into data base - March 26, 2012 RFA does not include complete 6A packet - Limit PRE to $50,000 for scoping - 12/13 PRE increased to Agency’s 3/26/12 estimate

Total: 52,000

## Responsible Agency

#### 3591 HBP PE

Local Match

181,000

Prior 20/21 21/22 22/23 23/24 24/25 25/26 Beyond Total

181,000

Fed. Reimb. Rate: 100.00% 11/01/2010 Tom Glaski: Increase PRE Funds as requested by Agency’s September 2010 Survey. Hold on funds until 6A submitted.

8/29/2010 Tom Glaski: Reimbursement changed to 100% (Toll Credits). 8/29/2010 Tom Glaski: Entering New Project to Data Base

Total: 181,000

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 20,000 |  |  |  |  |  |  |  | 20,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 20,000 |  |  |  |  |  |  |  | 20,000 |

Phase Funding Details:

Proj id

Funds Src

Phase

Prior

20/21

21/22

22/23

23/24

24/25

25/26

Beyond

Total

#### 3591 HBP

Local Match

R/W

-30,000 -30,000

Fed. Reimb. Rate: 100.00% 9/14/2021 Linda Newton: RW cost increase no longer necessary as documented in LAPG 6-D dated 8/18/2021.

Total: -30,000

#### 3591 HBP

Local Match

R/W

-30,000 30,000

Fed. Reimb. Rate: 100.00% 10/19/2020 DLA-Admin: Funds moved to 21/22 due to delivery failure in 19/20.

Total:

#### 3591 HBP

Local Match

#### R/W -30,000

30,000

Fed. Reimb. Rate: 100.00% 9/17/2020 Kirk Anderson: Push additional RW funds to 20/21 as requested by the agency.

#### 3591 HBP R/W

Local Match

Fed. Reimb. Rate: 100.00% 10/31/2018 Kirk Anderson: Not ready to ad within 6 months. RW funds moved from FFY 19/20 to 18/19. As requested by agency.

7/27/2021 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2018/19-23/24 to 2020/21-25/26. This does not impact funds in the current FTIP cycle.

Total:

Total:

#### 3591 HBP

Local Match

#### R/W 30,000

30,000

Fed. Reimb. Rate: 100.00% 10/19/2020 DLA-Admin: Fund line failed to deliver.

9/27/2018 Kirk Anderson: Add RW funds as requested in September 2018 Survey.

Total: 30,000

#### 3591 HBP R/W

Local Match

Fed. Reimb. Rate: 100.00% 10/9/2016 DLA-Admin: Not ready to ad within 6 months. RW funds moved from FFY 17/18 to 19/20. NEPA not yet clear. 7/27/2021 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2018/19-23/24 to 2020/21-25/26. This does not impact funds in the current FTIP cycle.

Total:

## Responsible Agency

Prior 20/21 21/22 22/23 23/24 24/25 25/26 Beyond Total

#### 3591 HBP R/W

Local Match

Fed. Reimb. Rate: 100.00% 10/21/2015 DLA-Admin: Not ready to ad within 6 months. RW funds moved from FFY 15/16 to 17/18. NEPA not yet clear. 8/25/2019 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2016/17-21/22 to 2018/19-23/24. This does not impact funds in the current FTIP cycle.

Total:

#### 3591 HBP

Local Match

#### R/W 20,000

20,000

Fed. Reimb. Rate: 100.00% 9/23/2015 Kirk Anderson: Change to bridge replacement project

Total: 20,000

#### 3591 HBP

Local Match

#### R/W -20,000

-20,000

Fed. Reimb. Rate: 100.00% 9/23/2015 Kirk Anderson: Change to bridge replacement project.

#### 3591 HBP R/W

Local Match

Fed. Reimb. Rate: 100.00% 3/26/2014 DLA-Admin: Not ready to ad within 6 months. RW funds moved from FFY 14/15 to 15/16. NEPA not yet clear. 8/17/2017 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2014/15-19/20 to 2016/17-21/22. This does not impact funds in the current FTIP cycle.

Total: -20,000

Total:

#### 3591 HBP R/W

Local Match

Fed. Reimb. Rate: 100.00% 10/15/2013 Tom Glaski: Move RoW funding from 13/14 to 14/15 Per Agency’s September 2013 survey; revised 10/14/2013 8/17/2017 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2014/15-19/20 to 2016/17-21/22. This does not impact funds in the current FTIP cycle.

Total:

#### 3591 HBP

Local Match

#### R/W 20,000

20,000

Fed. Reimb. Rate: 100.00% 4/23/2012 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

4/23/2012 Tom Glaski: To include RoW funds per Agency’s 3/26/12 estimate

Total: 20,000

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  | 1,918,518 | 220,000 |  |  |  |  | 2,138,518 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  | 1,918,518 | -1,918,518 |  |  |  |  |  |  |
| Total |  | 1,918,518 |  | 220,000 |  |  |  |  | 2,138,518 |

Phase Funding Details:

Proj id

Funds Src

Phase

Prior

20/21

21/22

22/23

23/24

24/25

25/26

Beyond

Total

#### 3591 HBP

Local Match Fed. Reimb. Rate: 100.00%

CON

-220,000 220,000

6/8/2022 Andy Chou: CON funds for environmental mitigation moved from FFY 21/22 to 22/23 as requested by the agency.

Total:

**New!**

## Responsible Agency

3591 Local AC (HBP)

Local Match

#### CON

Prior 20/21 21/22 22/23 23/24 24/25 25/26 Beyond Total

-620,000 620,000

Fed. Reimb. Rate: 100.00% 11/19/2021 Andy Chou: CON funds revised to match RFA.

Total:

#### 3591 HBP

Local Match

CON

-620,000 -620,000

Fed. Reimb. Rate: 100.00% 11/19/2021 Andy Chou: CON funds revised to match RFA.

Total: -620,000

#### 3591 HBP

Local Match

CON

220,000

-220,000

Fed. Reimb. Rate: 100.00% 10/18/2021 DLA-Admin: Construction Authorized. CON funds moved from FFY 23/24 to 21/22. As requested by agency. These CON funds are for environmental mitigation.

Total:

#### 3591 HBP

Local Match

CON

2,538,518

-2,800,000

-261,482

Fed. Reimb. Rate: 100.00% 9/14/2021 Linda Newton: Revise AC conversion to match project award and advance to FFY 21/22 as requested in LAPG 6-D dated 8/18/2021.

Total: -261,482

3591 Local AC (HBP)

Local Match

CON

-261,482 -2,538,518

2,800,000

Fed. Reimb. Rate: 100.00% 9/14/2021 Linda Newton: Revise AC conversion to match project award and advance to FFY 21/22 as requested in LAPG 6-D dated 8/18/2021.

Total:

#### 3591 HBP

Local Match

#### CON 220,000

220,000

Fed. Reimb. Rate: 100.00% 10/23/2020 DLA-AdminL Required mitigation monitoring funds moved from FFY 21/22 to FFY 23/24, CON not authorized.

10/13/2020 Kirk Anderson: Add CON funds for Environmental Mitigation Monitoring.

Total: 220,000

3591 Local AC (HBP)

Local Match

#### CON -2,800,000

2,800,000

Fed. Reimb. Rate: 100.00% 10/8/2020 Kirk Anderson: Push AC funds to 20/21 due to failure to deliver.

3591 Local AC (HBP) CON 2,800,000

Local Match

Fed. Reimb. Rate: 100.00% 10/25/2019 Jeremy Wright: Moved AC conversion to FFY 22/23. R/W not certified.

9/19/2019 Kirk Anderson: Agency will use AC funds to authorize construction in 19/20.

Total:

-2,800,000

Total:

#### 3591 HBP

Local Match

CON

-600,000

-600,000

Fed. Reimb. Rate: 100.00% 11/1/2018 Kirk Anderson: Reduce CON funds due to reduction in clear bridge width as requested by the agency.

Total: -600,000

#### 3591 HBP

Local Match

CON

3,400,000

3,400,000

Fed. Reimb. Rate: 100.00% 9/30/2015 Kirk Anderson: Change to bridge replacement project

Total: 3,400,000

## Responsible Agency

#### 3591 HBP

Local Match

#### CON

-3,400,000

Prior 20/21 21/22 22/23 23/24 24/25 25/26 Beyond Total

-3,400,000

Fed. Reimb. Rate: 100.00% 9/30/2015 Kirk Anderson: Change to bridge replacement project

#### 3591 HBP CON -3,400,000

Local Match

Fed. Reimb. Rate: 100.00% 11/14/2013 DLA-Admin: Not ready to ad within 6 months. CON funds moved from FFY 17/18 to Beyond. Action taken to financially constrain the FTIP (PUSH). Attempt will be made to program this project in year shown.

Total: -3,400,000

3,400,000

Total:

#### 3591 HBP CON

Local Match

Fed. Reimb. Rate: 100.00% 11/14/2013 DLA-Admin: Not ready to ad within 6 months. CON funds moved from FFY 16/17 to 17/18. Action taken to financially constrain the FTIP (PUSH). Attempt will be made to program this project in year shown. 8/25/2019 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2016/17-21/22 to 2018/19-23/24. This does not impact funds in the current FTIP cycle.

Total:

#### 3591 HBP

Local Match

#### CON 3,400,000

-1,639,000

1,761,000

Fed. Reimb. Rate: 100.00% 9/27/2013 Kirk Anderson: Not ready to ad within 6 months. CON funds moved from FFY Beyond to 16/17. As requested in September 2013 Survey;

11/2/2013 Tom Glaski: Revised10/14/2013 Survey increase Con/CE by $1,761,000

Total: 1,761,000

#### 3591 HBP

Local Match

CON

1,121,005

1,121,005

Fed. Reimb. Rate: 100.00% 4/23/2012 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

4/23/2012 Tom Glaski: To increase funding to Agency’s 3/26/12 estimate -

#### 3591 HBP CON -517,995

Local Match

Fed. Reimb. Rate: 100.00% 4/23/2012 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

11/10/2010 DLA-Admin: Not ready to ad within 6 months. CON funds moved from FFY 13/14 to Beyond. Action taken to financially constrain the FTIP (PUSH).

Total: 1,121,005

517,995

Total:

#### 3591 HBP

Local Match

#### CON 517,995

517,995

Fed. Reimb. Rate: 100.00% 8/29/2010 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

8/29/2010 Tom Glaski: Entering New Project to Data Base

Total: 517,995

## Responsible Agency

Prior 20/21 21/22 22/23 23/24 24/25 25/26 Beyond Total

Tulare County BRIDGE NO. 46C0300, AVE 108, OVER LAKELAND CANAL, 0.5 MI E OF SR 43. Replace 1 Lane Bridge with 2 Lane Bridge 3/12/2012: Toll Credits programmed for PE, R/W, & CON.

Fed Proj: BRLO-5946(141)

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| PE | 500,000 |  |  |  |  |  |  |  | 500,000 |
| R/W |  |  | 20,000 |  |  |  |  |  | 20,000 |
| CON |  |  |  |  | 2,400,000 |  |  |  | 2,400,000 |
| Total | 500,000 |  | 20,000 |  | 2,400,000 |  |  |  | 2,920,000 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 500,000 |  | 20,000 |  | 2,400,000 |  |  |  | 2,920,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 500,000 |  | 20,000 |  | 2,400,000 |  |  |  | 2,920,000 |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 500,000 |  |  |  |  |  |  |  | 500,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 500,000 |  |  |  |  |  |  |  | 500,000 |

Phase Funding Details:

Proj id

Funds Src

Phase

Prior

20/21

21/22

22/23

23/24

24/25

25/26

Beyond

Total

#### 3928 HBP PE

Local Match

Fed. Reimb. Rate: 100.00% 9/27/2018 Kirk Anderson: Not ready to ad within 6 months. PE funds moved from FFY 19/20 to 18/19. As requested in September 2018 Survey. 7/27/2021 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2018/19-23/24 to 2020/21-25/26. This does not impact funds in the current FTIP cycle.

Total:

#### 3928 HBP

Local Match

#### PE 300,000

300,000

Fed. Reimb. Rate: 100.00% 10/3/2017 Kirk Anderson: Add PE funding in 19/20. As requested in the September 2017 survey

#### 3928 HBP PE

Local Match

Fed. Reimb. Rate: 100.00% 3/23/2017 DLA-Admin: Not ready to ad within 6 months. PE funds moved from FFY 17/18 to 19/20. NEPA not yet clear. 7/27/2021 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2018/19-23/24 to 2020/21-25/26. This does not impact funds in the current FTIP cycle.

Total: 300,000

Total:

#### 3928 HBP PE

Local Match

Fed. Reimb. Rate: 100.00% 5/4/2016 Kirk Anderson: Not ready to ad within 6 months. PE funds moved from FFY 16/17 to 15/16. As requested by agency to complete Exhibit 6-A after field review with SLA and as requested in the September 2016 survey. 8/25/2019 DLA-Admin: Fundline zeroed out due to FTIP cycle migration: 2016/17-21/22 to 2018/19-23/24. This does not impact funds in the current FTIP cycle.

#### 3928 HBP PE 180,000

Local Match

Fed. Reimb. Rate: 100.00% 9/27/2013 Kirk Anderson: Not ready to ad within 6 months. PE funds moved from FFY Beyond to 17/18. As requested in September 2013 Survey.

Cap $40K until scope determined, and 6A submitted - Schedule Dates from Agency’ September 2013 Survey; Revised 10/14/2013

Total:

-180,000

Total:

#### 3928 HBP

Local Match

#### PE 20,000

180,000

200,000

Fed. Reimb. Rate: 100.00% 3/12/2012 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

3/10/2012 Tom Glaski: Create new project. Limit PRE to $20,000 until Complete Ex 6A package determining scope, submitted and approved.

Total: 200,000

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  | 20,000 |  |  |  |  |  | 20,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  | 20,000 |  |  |  |  |  | 20,000 |

Phase Funding Details:

Proj id

Funds Src

Phase

Prior

20/21

21/22

22/23

23/24

24/25

25/26

Beyond

Total

#### 3928 HBP

Local Match

R/W

-20,000 20,000

Fed. Reimb. Rate: 100.00% 10/20/2020 DLA-Admin: Not ready to ad within 6 months. RW funds moved from FFY 20/21 to 21/22. NEPA not yet clear.

Total:

#### 3928 HBP

Local Match

R/W

20,000 -20,000

Fed. Reimb. Rate: 100.00% 10/8/2020 Kirk Anderson: Not ready to ad within 6 months. RW funds moved from FFY 21/22 to 20/21. As requested in September 2020 Survey.

Total:

#### 3928 HBP

Local Match

R/W

20,000

-20,000

Fed. Reimb. Rate: 100.00% 3/20/2018 Eileen Crawford: Not ready to ad within 6 months. RW funds moved from FFY Beyond to 21/22. NEPA not yet clear.

Total:

#### 3928 HBP

Local Match

R/W

20,000

20,000

Fed. Reimb. Rate: 100.00% 3/12/2012 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

3/10/2012 Kirk Anderson: Create new project.

Total: 20,000

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 2,400,000 |  |  |  | 2,400,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 2,400,000 |  |  |  | 2,400,000 |

Phase Funding Details:

Proj id

Funds Src

Phase

Prior

20/21

21/22

22/23

23/24

24/25

25/26

Beyond

Total

#### 3928 HBP

Local Match

CON

-2,400,000

2,400,000

### New!

Fed. Reimb. Rate: 100.00%

#### 3928 HBP

Local Match Fed. Reimb. Rate: 100.00%

#### 3928 HBP

Local Match

#### CON

CON

10/24/2022 DLA-Admin: NEARLY Ready to Advertise. CON funds moved from FFY 22/23 to 23/24. Action taken to financially constrain the FTIP (PUSH). Attempt will be made to program this project in year shown.

2,400,000

8/23/2022 Kirk Anderson: Not ready to ad within 6 months. CON funds moved from FFY Beyond to 22/23. As requested in August 2022 Status.

Total:

-2,400,000

Total: 1,230,000

1,230,000

### New!

Fed. Reimb. Rate: 100.00% 10/4/2018 Kirk Anderson: Add CON funds as requested in September 2018 Survey.

Total: 1,230,000

#### 3928 HBP

Local Match

CON

1,170,000

1,170,000

Fed. Reimb. Rate: 100.00% 3/12/2012 Tom Glaski: Reimbursement changed to 100% (Toll Credits).

3/10/2012 Kirk Anderson: Create new project.

Total: 1,170,000

**MPO Summary:** Tulare County Association Of Governments

## Number of Projects: 2

**Total Costs:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 1,120,000 |  | 1,938,518 | 220,000 | 2,400,000 |  |  |  | 5,678,518 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  | 1,918,518 | -1,918,518 |  |  |  |  |  |  |
| Total for all Phases | 1,120,000 | 1,918,518 | 20,000 | 220,000 | 2,400,000 |  |  |  | 5,678,518 |