2020/21-2025/26 Highway Bridge Program

See the appropriate FTIP/FSTIP for current funding commitments. This listing provides the backup project information to support the lump sum amounts programmed in the FTIP.

10/24/2022, 2:59 PM

Notes:

1. This is the FTIP lump sum “backup” list for HBP funded projects. Please see the Local Assistance web site for the most current listings:

<http://www.dot.ca.gov/hq/LocalPrograms/hbrr99/HBP_FSTIP.html>

1. The purpose of this list is to show which projects being advanced by local agencies have met the eligibility requirements of the federal Highway Bridge Program and have been prioritized for funding by the Department in cooperation with local agencies for funding.
2. Contractual funding levels are determined at time of federal authorization/obligation for given phase of work. For details see Chapter 3 of the Local Assistance Procedures Manual.
3. For FTIP/FSTIP purposes, Federal Highway Bridge Program (HBP) funding constraint is managed by Caltrans.
4. Prop 1B bond funds for the Local Seismic Safety Retrofit Program (LSSRP) used for matching federal funds are also managed by Caltrans.
5. Financial constraint of LOCAL matching funds (including regional STIP funds) and LOCAL Advance Construction (AC) is the responsibility of the MPOs and their local agencies.
6. Some projects show that they are programmed using State STP funds. These funds are HBP funds transferred to the STP for bridge work that is not ordinarily eligible for HBP funds. See the HB Program Guidelines for details. Do not confuse these STP funds with Regional STP funds.
7. Corrections to this report should be addressed to the District Local Assistance Engineer: https://dot.ca.gov/programs/local-assistance/other-important-issues/local-assistance-contacts

Note id: 24

Merced County

4123

BRIDGE NO. 39C0114, COTTONWOOD ROAD OVER OUTSIDE CANAL, 0.5 MI. E/O ORCHARD ROAD. Replace 2-lane bridge with a

standard 2-lane bridge. 10/8/2013: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 283,000 | 92,000 |  |  | 75,000 |  |  |  | 450,000 |  | 5939(100) |
| R/W |  |  |  |  | 100,000 |  |  |  | 100,000 |  | |
| CON |  |  |  |  |  |  |  | 2,250,000 | 2,250,000 |
| Total | 283,000 | 92,000 |  |  | 175,000 |  |  | 2,250,000 | 2,800,000 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 283,000 | 92,000 |  |  | 175,000 |  |  | 2,250,000 | 2,800,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 283,000 | 92,000 |  |  | 175,000 |  |  | 2,250,000 | 2,800,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 283,000 | 92,000 |  |  | 75,000 |  |  |  | 450,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 283,000 | 92,000 |  |  | 75,000 |  |  |  | 450,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 100,000 |  |  |  | 100,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 100,000 |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  |  |  |  | 2,250,000 | 2,250,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  | 2,250,000 | 2,250,000 |

Merced County

3847

BRIDGE NO 39C0217, JORGENSEN RD OVER OUTSIDE CANAL, 0.5 MI W OF WHITWORTH RD. Replace 2-lane bridge with a standard 2-lane bridge. 9/7/2011: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 458,030 |  |  |  |  |  |  |  | 458,030 |  | 5939(082) |
| R/W | 100,000 |  |  |  |  |  |  |  | 100,000 |  | |
| CON |  |  |  |  | 1,685,377 |  |  |  | 1,685,377 |
| Total | 558,030 |  |  |  | 1,685,377 |  |  |  | 2,243,407 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 558,030 |  |  |  | 1,685,377 |  |  |  | 2,243,407 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 558,030 |  |  |  | 1,685,377 |  |  |  | 2,243,407 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 458,030 |  |  |  |  |  |  |  | 458,030 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 458,030 |  |  |  |  |  |  |  | 458,030 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 100,000 |  |  |  |  |  |  |  | 100,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 100,000 |  |  |  |  |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 1,685,377 |  |  |  | 1,685,377 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 1,685,377 |  |  |  | 1,685,377 |

Merced County

3848

BRIDGE NO. 39C0225, LOS CERRITOS ROAD OVER DRY CREEK, 1.4 MI N OF KEYES ROAD. Replace 2-lane timber bridge with a standard 2-lane bridge. 9/7/2011: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 572,700 |  |  |  |  |  |  |  | 572,700 |  | 5939(083) |
| R/W | 150,000 |  |  |  |  |  |  |  | 150,000 |  | |
| CON |  | 3,300,000 | 844,709 |  |  |  |  |  | 4,144,709 |
| Total | 722,700 | 3,300,000 | 844,709 |  |  |  |  |  | 4,867,409 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 722,700 | 3,300,000 | 844,709 |  |  |  |  |  | 4,867,409 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 722,700 | 3,300,000 | 844,709 |  |  |  |  |  | 4,867,409 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 572,700 |  |  |  |  |  |  |  | 572,700 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 572,700 |  |  |  |  |  |  |  | 572,700 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 150,000 |  |  |  |  |  |  |  | 150,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 150,000 |  |  |  |  |  |  |  | 150,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  | 3,300,000 | 844,709 |  |  |  |  |  | 4,144,709 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  | 3,300,000 | 844,709 |  |  |  |  |  | 4,144,709 |

Merced County

4124

BRIDGE NO. 39C0275, ARROYA AVENUE OVER WEST DELTA CANAL, 0.9 MI. N/O SR 152. Replace one-lane bridge with a standard 2-lane bridge. No added lane capacity. 10/8/2013: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 356,650 |  |  |  |  |  |  |  | 356,650 |  | 5939(103) |
| R/W |  |  | 100,000 |  |  |  |  |  | 100,000 |  | |
| CON |  |  |  |  |  |  | 1,100,000 |  | 1,100,000 |
| Total | 356,650 |  | 100,000 |  |  |  | 1,100,000 |  | 1,556,650 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 356,650 |  | 100,000 |  |  |  | 1,100,000 |  | 1,556,650 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 356,650 |  | 100,000 |  |  |  | 1,100,000 |  | 1,556,650 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 356,650 |  |  |  |  |  |  |  | 356,650 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 356,650 |  |  |  |  |  |  |  | 356,650 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  | 100,000 |  |  |  |  |  | 100,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  | 100,000 |  |  |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  |  |  | 1,100,000 |  | 1,100,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  | 1,100,000 |  | 1,100,000 |

Merced County

4126

BRIDGE NO. 39C0286, ATWATER JORDAN ROAD OVER ATWATER CANAL, 0.3 MI. W/O CENTRAL AVENUE. Replace existing 2-lane

bridge. 10/8/2013: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 342,500 |  |  |  |  |  |  |  | 342,500 |  | 5939(101) |
| R/W |  |  |  |  | 100,000 |  |  |  | 100,000 |  | |
| CON |  |  |  |  |  |  |  | 1,084,161 | 1,084,161 |
| Total | 342,500 |  |  |  | 100,000 |  |  | 1,084,161 | 1,526,661 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 342,500 |  |  |  | 100,000 |  |  | 1,084,161 | 1,526,661 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 342,500 |  |  |  | 100,000 |  |  | 1,084,161 | 1,526,661 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 342,500 |  |  |  |  |  |  |  | 342,500 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 342,500 |  |  |  |  |  |  |  | 342,500 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 100,000 |  |  |  | 100,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 100,000 |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  |  |  |  | 1,084,161 | 1,084,161 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  | 1,084,161 | 1,084,161 |

Merced County

3659

BRIDGE NO. 39C0290, BURCHELL AVENUE OVER DUCK SLOUGH, 0.6 MI. N/O MARIPOSA WAY. Replace 2-lane timber bridge with a

standard 2-lane bridge. 9/21/2010: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 720,000 |  |  |  |  |  |  |  | 720,000 |  | 5939(077) |
| R/W | 50,000 |  | 170,000 |  |  |  |  |  | 220,000 |  | |
| CON |  |  |  |  | 2,685,200 |  |  |  | 2,685,200 |
| Total | 770,000 |  | 170,000 |  | 2,685,200 |  |  |  | 3,625,200 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 770,000 |  | 170,000 |  | 2,685,200 |  |  |  | 3,625,200 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 770,000 |  | 170,000 |  | 2,685,200 |  |  |  | 3,625,200 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 720,000 |  |  |  |  |  |  |  | 720,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 720,000 |  |  |  |  |  |  |  | 720,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 50,000 |  | 170,000 |  |  |  |  |  | 220,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 50,000 |  | 170,000 |  |  |  |  |  | 220,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 2,685,200 |  |  |  | 2,685,200 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 2,685,200 |  |  |  | 2,685,200 |

Merced County

4271

BRIDGE NO. 39C0305, TURNER ISLAND ROAD OVER WEST DELTA CANAL, .04 MI. S/O HENRY MILLER AVE. Replace 2-lane bridge with

a standard 2-lane bridge.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 508,392 |  |  |  |  |  |  |  | 508,392 |  | 5939(106) |
| R/W |  |  |  |  | 100,000 |  |  |  | 100,000 |  | |
| CON |  |  |  |  |  |  |  | 1,274,000 | 1,274,000 |
| Total | 508,392 |  |  |  | 100,000 |  |  | 1,274,000 | 1,882,392 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 450,079 |  |  |  | 88,530 |  |  | 1,127,872 | 1,666,482 |
| Local Match | 58,313 |  |  |  | 11,470 |  |  | 146,128 | 215,910 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 508,392 |  |  |  | 100,000 |  |  | 1,274,000 | 1,882,392 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 450,079 |  |  |  |  |  |  |  | 450,079 |
| Local Match | 58,313 |  |  |  |  |  |  |  | 58,313 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 508,392 |  |  |  |  |  |  |  | 508,392 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 88,530 |  |  |  | 88,530 |
| Local Match |  |  |  |  | 11,470 |  |  |  | 11,470 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 100,000 |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  |  |  |  | 1,127,872 | 1,127,872 |
| Local Match |  |  |  |  |  |  |  | 146,128 | 146,128 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  | 1,274,000 | 1,274,000 |

Merced County

4127

BRIDGE NO. 39C0310, MERCED AVENUE OVER TURLOCK IRRIGATION DISTRICT (TID) LATERAL #6, 1.35 MI. S/O SR 99. Replace

existing 2-lane bridge with a wider 2 lane bridge.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 283,800 |  |  |  | 93,375 |  |  |  | 377,175 |  | 5939(102) |
| R/W |  |  |  |  | 100,000 |  |  |  | 100,000 |  | |
| CON |  |  |  |  |  |  |  | 1,260,000 | 1,260,000 |
| Total | 283,800 |  |  |  | 193,375 |  |  | 1,260,000 | 1,737,175 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 251,248 |  |  |  | 171,195 |  |  | 1,115,478 | 1,537,921 |
| Local Match | 32,552 |  |  |  | 22,180 |  |  | 144,522 | 199,254 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 283,800 |  |  |  | 193,375 |  |  | 1,260,000 | 1,737,175 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 251,248 |  |  |  | 82,665 |  |  |  | 333,913 |
| Local Match | 32,552 |  |  |  | 10,710 |  |  |  | 43,262 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 283,800 |  |  |  | 93,375 |  |  |  | 377,175 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 88,530 |  |  |  | 88,530 |
| Local Match |  |  |  |  | 11,470 |  |  |  | 11,470 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 100,000 |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  |  |  |  | 1,115,478 | 1,115,478 |
| Local Match |  |  |  |  |  |  |  | 144,522 | 144,522 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  | 1,260,000 | 1,260,000 |

Merced County

4267

BRIDGE NO.39C0319, QUINLEY AVENUE OVER BLACK RASCAL CREEK, 0.6 MI S/O SR 140. Replace 2-lane bridge with a new 2-lane

bridge. 2/24/2015: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 530,000 |  |  |  |  |  |  |  | 530,000 |  | 5939(107) |
| R/W | 100,000 |  |  |  |  |  |  |  | 100,000 |  | |
| CON |  |  |  |  | 3,650,000 |  |  |  | 3,650,000 |
| Total | 630,000 |  |  |  | 3,650,000 |  |  |  | 4,280,000 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 630,000 |  |  |  | 3,650,000 |  |  |  | 4,280,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 630,000 |  |  |  | 3,650,000 |  |  |  | 4,280,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 530,000 |  |  |  |  |  |  |  | 530,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 530,000 |  |  |  |  |  |  |  | 530,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 100,000 |  |  |  |  |  |  |  | 100,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 100,000 |  |  |  |  |  |  |  | 100,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  |  | 3,650,000 |  |  |  | 3,650,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  | 3,650,000 |  |  |  | 3,650,000 |

Merced County

3960

BRIDGE NO. 39C0350, KIBBY ROAD OVER BEAR CREEK, 0.2 MI N/O S BEAR CREEK DR. Replace 2-lane bridge with a standard 2-lane bridge. 7/5/2012: Toll Credits programmed for PE, R/W, & CON.

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Phase Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total | Project #: | |
| PE | 630,000 |  | 87,660 |  |  |  |  |  | 717,660 |  | 5939(092) |
| R/W | 100,000 |  | 210,000 |  |  |  |  |  | 310,000 |  | |
| CON |  |  |  | 3,290,000 |  |  |  |  | 3,290,000 |
| Total | 730,000 |  | 297,660 | 3,290,000 |  |  |  |  | 4,317,660 |
| **Fund Source Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 730,000 |  | 297,660 | 3,290,000 |  |  |  |  | 4,317,660 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 730,000 |  | 297,660 | 3,290,000 |  |  |  |  | 4,317,660 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **PE Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 630,000 |  | 87,660 |  |  |  |  |  | 717,660 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 630,000 |  | 87,660 |  |  |  |  |  | 717,660 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R/W Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 100,000 |  | 210,000 |  |  |  |  |  | 310,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total | 100,000 |  | 210,000 |  |  |  |  |  | 310,000 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CON Summary:** | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ |  |  |  | 3,290,000 |  |  |  |  | 3,290,000 |
| Local Match |  |  |  |  |  |  |  |  |  |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total |  |  |  | 3,290,000 |  |  |  |  | 3,290,000 |

**MPO Summary:** Merced County Association Of Goverments

Number of Projects: 10

**Totals:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Prior | 20/21 | 21/22 | 22/23 | 23/24 | 24/25 | 25/26 | Beyond | Total |
| Fed $ | 5,094,208 | 3,392,000 | 1,412,369 | 3,290,000 | 8,555,302 |  | 1,100,000 | 5,577,511 | 28,421,390 |
| Local Match | 90,864 |  |  |  | 33,650 |  |  | 290,650 | 415,164 |
| LSSRP Bond |  |  |  |  |  |  |  |  |  |
| Local AC |  |  |  |  |  |  |  |  |  |
| Total for all Phases | 5,185,072 | 3,392,000 | 1,412,369 | 3,290,000 | 8,588,952 |  | 1,100,000 | 5,868,161 | 28,836,554 |